npm Stack Recommender

Product Requirements Document  +  AI Build Prompt Plan

Version 1.0  •  April 2026

| Product npm Stack Recommender Type Developer Tool / Open Source Stack Next.js • Supabase • Vercel | Timeline 4–5 days MVP Target Users JavaScript / Node.js Developers Cost ~$0 (Free tier only) |
| --- | --- |

PART 1

Product Requirements Document

# 1. Overview

npm Stack Recommender ek free, open-source developer tool hai jo JavaScript aur Node.js developers ko unke tech stack ke hisaab se best npm packages recommend karta hai — real download data ke saath, daily updated.

Problem Statement npm registry mein 2.2 million+ packages hain. Developer ko pata hi nahi chalta kaunsa package use kare apne stack ke liye. Abhi koi bhi ek website nahi hai jo tech stack leke curated, data-driven package recommendations de.

Solution User apna stack select kare (React, Node, Prisma etc.) aur turant must-have + recommended packages mile, real npm weekly download numbers ke saath — taaki pata chale package active hai ya dead.

# 2. Goals & Success Metrics

## 2.1 Primary Goals

- — package research mein laga waqt 80% kam karo

- — real npm download counts dikhao, not just opinions

- — daily cron job se npm registry se fresh data

- — community contribute kar sake curated list mein

## 2.2 Success Metrics (3 months post-launch)

| Metric | Target | Priority |
| --- | --- | --- |
| Monthly Active Users | 5,000+ | High |
| GitHub Stars | 500+ | Medium |
| ProductHunt Upvotes | 200+ | Medium |
| Daily active searches | 500+/day | High |
| npm data freshness | < 24 hours | Critical |

# 3. User Personas

| Rahul — Junior Developer Age: 22, fresher Goal: Naya React project shuru karna Pain: Kaunsa package best hai pata nahi Need: Clear 'start here' guidance | Priya — Senior Dev Age: 28, 5 yrs exp Goal: Team ke liye stack standardize karna Pain: Outdated packages team mein aa jaate hain Need: Download stats + maintenance check |
| --- | --- |

# 4. Features

## 4.1 MVP Features (Week 1)

- — Frontend, Backend, DB, Auth chips se select karo

- — Category-wise curated list (must-have + recommended)

- — Weekly download count npm API se real-time

- — Direct link to npmjs.com for each package

- — Must-have / Recommended filter toggle

## 4.2 Phase 2 Features (Week 2–3)

- — Ek click mein selected packages ka package.json download

- — Package ya category search karo

- — URL mein stack save ho, share kar sako

- — Weekly most-searched combinations

## 4.3 Phase 3 Features (Future)

- — Upvote/downvote packages

- — Compare similar packages side-by-side

- — socket.dev integration for vulnerability check

- — GitHub API se star count bhi dikhao

# 5. Technical Architecture

## 5.1 Tech Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 15 + Tailwind CSS | SSR, fast, Vercel pe free deploy |
| Database | Supabase (PostgreSQL) | Free tier, real-time, REST API |
| Hosting | Vercel | Auto deploy from GitHub, free |
| Cron Job | GitHub Actions (daily) | Free, reliable daily npm data sync |
| npm Data | registry.npmjs.org API | Official, free, no auth needed |
| Auth (future) | Clerk / NextAuth | Easy social login |

## 5.2 Data Flow

- User stack select karta hai → frontend state update

- npm API call → registry.npmjs.org/downloads/point/last-week/{pkg}

- Daily cron → GitHub Actions → Supabase mein download counts update

- Frontend → Supabase se cached data read kare (npm API ko har request pe call nahi)

## 5.3 Database Schema

packages table id • name (unique) • description • category • tier (must/rec/opt) • weekly_downloads • version • npm_url • stack_tags (array) • last_updated_at

stacks table id • name • tags (array: ['react', 'nodejs', 'prisma']) • package_count • created_at

# 6. Roadmap

| Phase 1 Project Setup & Core UI (Days 1–2) |  |
| --- | --- |
| Setup | Next.js project init, Tailwind config, Supabase project create |
| UI | Stack selector chips (Frontend/Backend/DB/Auth) |
| Data | Curated package list JSON file banao (50+ packages) |
| API | npm registry API integration for download counts |

| Phase 2 Backend & Daily Sync (Days 3–4) |  |
| --- | --- |
| DB | Supabase mein packages table + seed data |
| Cron | GitHub Actions workflow: daily npm data sync |
| API Route | Next.js API route /api/packages?stack=react,nodejs |
| Cache | Supabase se serve karo, npm API sirf cron mein call ho |

| Phase 3 Polish & Launch (Day 5) |  |
| --- | --- |
| UI Polish | Loading states, empty states, responsive design |
| package.json | Generate & download package.json from selected packages |
| SEO | next-seo setup, OG image, meta tags |
| Launch | GitHub repo public karo, ProductHunt draft, Twitter/X post |

# 7. Non-Functional Requirements

- — Page load < 2 seconds, npm data serve from DB (not live API)

- — 99.9% (Vercel SLA)

- — npm download counts max 24 hours purane

- — Fully responsive, works on phone

- — WCAG AA compliant

PART 2

AI Build Prompt Plan

Ye prompts Claude Code ya ChatGPT mein use karo — ek naye conversation mein, ek ek karke. Har prompt pichle kaam ke upar build karta hai.

How to Use These Prompts 1. Har prompt ko ek fresh message mein paste karo 2. Pehle wala kaam complete hone ke baad hi agla prompt use karo 3. Claude Code mein use karo for best results (file system access ke saath) 4. Agar kuch galat lage toh same prompt mein clarify karo

# Phase 1: Project Setup

PROMPT 1 Next.js Project Initialize Karo Create a new Next.js 15 project with the following setup: - Framework: Next.js 15 with App Router - Styling: Tailwind CSS v4 - Language: TypeScript (strict mode) - Package manager: npm After init, create this folder structure: /app /api/packages/route.ts /page.tsx /layout.tsx /components /StackSelector.tsx /PackageCard.tsx /ResultsPanel.tsx /lib /npmApi.ts /packageData.ts /types /index.ts Also create a .env.local file with placeholder variables: NEXT_PUBLIC_SUPABASE_URL= NEXT_PUBLIC_SUPABASE_ANON_KEY= SUPABASE_SERVICE_KEY= Install these packages: @supabase/supabase-js @supabase/ssr zod Show me the complete folder structure and package.json after setup.

PROMPT 2 Package Data File Banao Create a file at /lib/packageData.ts that contains a comprehensive curated list of npm packages organized by tech stack. Structure: - Each entry should have: name, description, category, tier ('must' ¦ 'rec' ¦ 'opt'), and stackTags array - stackTags examples: ['react'], ['nodejs'], ['nextjs'], ['prisma'] - Categories: "State Management", "Forms & Validation", "UI Components", "Auth", "Database", "HTTP Client", "Logging", "Testing", "Dev Tools", "Animation", "Routing" Include at least 60 packages covering these stacks: - React (15+ packages) - Next.js specific (8+ packages) - Vue / Nuxt (8+ packages) - Node.js universal (10+ packages) - Express specific (6+ packages) - Fastify specific (5+ packages) - Prisma (4+ packages) - Drizzle ORM (4+ packages) - Supabase (3+ packages) - Auth packages (6+ packages) Export a function: getPackagesForStack(stacks: string[]): Package[] Also export the full PACKAGES array. Add TypeScript types for Package interface.

# Phase 2: Core UI

PROMPT 3 Stack Selector Component Create /components/StackSelector.tsx — the main UI component for selecting tech stack. Requirements: - 4 sections: Frontend Framework, Backend/Runtime, Database/ORM, Auth - Each section has chips (pill buttons) that toggle selected state - Single select per section (selecting one deselects others) - Sections: Frontend: React, Next.js, Vue, Nuxt, Svelte, Remix, None Backend: Node.js, Express, Fastify, NestJS, Hono Database: Prisma, Drizzle, Mongoose, TypeORM, Supabase, None Auth: NextAuth, Clerk, Better Auth, Lucia, JWT Manual, None - Props: onStackChange(selected: StackSelection) callback - TypeScript interface for StackSelection - Tailwind CSS styling — clean, minimal, developer-tool aesthetic - Dark mode support - Mobile responsive Also create a "Get Recommendations" CTA button that triggers the search. Show the complete component with all types.

PROMPT 4 Package Card Component Create /components/PackageCard.tsx — displays a single npm package recommendation. Props interface: - name: string - description: string - tier: 'must' ¦ 'rec' ¦ 'opt' - weeklyDownloads: number ¦ null - npmUrl: string - isLoading?: boolean Requirements: - Show package name in monospace font - Tier badge: "must-have" (blue), "recommended" (green), "optional" (gray) - Weekly downloads formatted: 1200000 → "1.2M/wk", 45000 → "45K/wk" - "View on npm" link that opens npmjs.com - Skeleton loading state when isLoading is true - Hover effect on the card - Tailwind CSS, TypeScript, dark mode support Also create /components/ResultsPanel.tsx that: - Groups PackageCards by category - Shows stats row at top: total packages, must-have count, recommended count - Has filter tabs: All / Must-have / Recommended - Shows "last updated" timestamp - Handles empty state gracefully

# Phase 3: npm API Integration

PROMPT 5 npm API Integration Create /lib/npmApi.ts with functions to fetch real data from npm registry. Functions needed: 1. getWeeklyDownloads(packageName: string): Promise<number ¦ null> - API: https://api.npmjs.org/downloads/point/last-week/{package} - Handle scoped packages like @tanstack/react-query (URL encode) - Return null on error, don't throw - Add 500ms timeout 2. getBulkDownloads(packageNames: string[]): Promise<Record<string, number ¦ null>> - Fetch all in parallel with Promise.allSettled - Return map of {packageName: downloads} 3. getPackageInfo(packageName: string): Promise<PackageInfo ¦ null> - API: https://registry.npmjs.org/{package} - Return: { version, description, weeklyDownloads, npmUrl } Also create a simple in-memory cache (Map) with 1-hour TTL so we don't hammer the API. Add TypeScript types for all return values. Add error handling and logging.

PROMPT 6 Next.js API Route Create /app/api/packages/route.ts — the main API endpoint. GET /api/packages?stacks=react,nodejs,prisma Logic: 1. Parse stacks query param as array 2. Call getPackagesForStack(stacks) from packageData.ts 3. Fetch live download counts from npmApi.ts for all packages 4. Merge data and return JSON response 5. Add Cache-Control header: max-age=3600 (1 hour cache) Response format: { packages: Package[], // with weeklyDownloads filled in meta: { totalCount: number, mustHaveCount: number, lastFetched: string // ISO date } } Also create the page.tsx that: - Renders StackSelector - On "Get Recommendations" click, calls /api/packages - Shows loading state while fetching - Renders ResultsPanel with the response - Handles errors gracefully with user-friendly message Use React useState and useCallback hooks. No external state library needed for MVP.

# Phase 4: Database & Daily Sync

PROMPT 7 Supabase Setup Set up Supabase integration for the npm Stack Recommender. 1. Create this SQL schema (I'll run it in Supabase SQL editor): CREATE TABLE packages ( id uuid DEFAULT gen_random_uuid() PRIMARY KEY, name text UNIQUE NOT NULL, description text, category text NOT NULL, tier text CHECK (tier IN ('must', 'rec', 'opt')) NOT NULL, stack_tags text[] NOT NULL DEFAULT '{}', weekly_downloads bigint, npm_version text, npm_url text, last_synced_at timestamptz DEFAULT now(), created_at timestamptz DEFAULT now() ); CREATE INDEX idx_packages_stack_tags ON packages USING GIN (stack_tags); CREATE INDEX idx_packages_tier ON packages (tier); 2. Create /lib/supabase.ts with: - createClient for server-side (service key) - createClient for client-side (anon key) 3. Create /lib/db.ts with these functions: - getPackagesByStacks(stacks: string[]): fetch from Supabase - upsertPackageDownloads(updates: {name, weeklyDownloads}[]): bulk update - seedPackages(packages): insert initial data from packageData.ts 4. Update /app/api/packages/route.ts to use Supabase instead of direct npm API. Show complete code for all files.

PROMPT 8 GitHub Actions Daily Cron Create .github/workflows/sync-npm-data.yml — a GitHub Actions workflow that runs daily to update npm download counts. The workflow should: - Run on schedule: cron '0 2 * * *' (2 AM UTC daily) - Also be manually triggerable (workflow_dispatch) - Use Node.js 20 - Run a sync script Create /scripts/sync-npm-data.ts: 1. Fetch all package names from Supabase 2. Batch them in groups of 20 (to avoid rate limits) 3. For each batch, fetch weekly downloads from npm API 4. Add 500ms delay between batches 5. Update Supabase with new download counts + last_synced_at 6. Log: total packages synced, failed count, duration Environment variables needed in GitHub Secrets: - SUPABASE_URL - SUPABASE_SERVICE_KEY Add to package.json scripts: "sync": "tsx scripts/sync-npm-data.ts" Show the complete workflow YAML and sync script.

# Phase 5: Polish & Launch

PROMPT 9 package.json Generator Feature Add a "Generate package.json" feature to the Results panel. When user clicks "Download package.json" button: 1. Collect all "must-have" packages from current results 2. Generate a valid package.json with: { "name": "my-project", "version": "1.0.0", "dependencies": { ...mustHavePackages with "latest" version }, "devDependencies": { typescript, prettier, eslint etc. } } 3. Trigger browser download of the file 4. Show a toast notification: "package.json downloaded!" Also add a "Copy install command" button that copies: npm install [list of packages] Create a /components/ActionBar.tsx component for these actions. Add a simple toast component or use react-hot-toast (add to dependencies). Show complete implementation.

PROMPT 10 SEO, OG Image & Launch Prep Prepare the npm Stack Recommender for public launch. 1. SEO Setup (next-seo or Next.js metadata API): - Title: "npm Stack Recommender — Find the Best Packages for Your Stack" - Description: "Free tool to discover must-have npm packages for React, Node.js, Next.js & more. Updated daily with real download data." - OG image meta tags - Twitter card meta 2. Create /app/opengraph-image.tsx (Next.js built-in OG image): - Show the tool name + tagline - Clean developer aesthetic - 1200x630px 3. Add to README.md: - What it does (2-3 lines) - Live demo link placeholder - How to run locally (npm install, env setup, npm run dev) - How to contribute (adding packages to packageData.ts) - Tech stack used - License: MIT 4. Create robots.txt and sitemap.xml for SEO. 5. Add Google Analytics (optional, with env var toggle): NEXT_PUBLIC_GA_ID= Show all files.

# Quick Reference: API Endpoints

| Endpoint | Purpose |
| --- | --- |
| api.npmjs.org/downloads/point/last-week/{pkg} | Weekly download count for a package |
| registry.npmjs.org/{pkg} | Package metadata: version, description, etc. |
| registry.npmjs.org/-/v1/search?text={q} | Search npm packages by keyword |
| /api/packages?stacks=react,node | Our internal API — packages for a stack |

Pro Tip: Claude Code ke saath use karo Ye prompts Claude Code (terminal tool) mein best kaam karte hain kyunki woh seedha files create kar sakta hai. Ek prompt run karo, output check karo, phir agla prompt paste karo. Agar kuch issue aaye toh same session mein bolo — context yaad rahega.

— End of Document —